2. Korrekturlauf

1) https://app.asana.com/0/1205238400590836/1205383356840777

Don't wrap caption responsive

see "the housing association"

task type: CR
time:
status: Done [20 min]

----

2) https://app.asana.com/0/1205238400590836/1205383356840784

Footer responsive: partially highlighted in light blue area -> remove

task type: Bug
time:
status: Done

----

3) https://app.asana.com/0/1205238400590836/1205383356840790

Responsive apartment search: Do not wrap “rent plus utilities” (remove letterspacing)

task type: CR
time:
status: Done [15 min]

----

4) https://app.asana.com/0/1205238400590836/1205383356840796

Menu responsive: Reduce distances between menu items -> margin 40

task type: CR
time:
status: Done [15 min]

----

5) https://app.asana.com/0/1205238400590836/1205383356840800
About us responsive: elements partner carousel clipped

task type: Bug
time:
status: Done

----

6) https://app.asana.com/0/1205238400590836/1205383356840804

Home - we need a transitional solution without chatbot

Since the chatbot will not be ready for launch, we need a temporary solution for the header in the home screen.

Layout attached:
Desktop: Text should end with the heading
mobile overlay blue 65% transparency

task type: CR
time:
status: Done [3hrs]

----

7) https://app.asana.com/0/1205238400590836/1205393720377182
delete the blue box "CONTACT PERSONS: TEAM APARTMENT"

task type: CR
time:
status: Done [15min]

----

8) https://app.asana.com/0/1205238400590836/1205404539612442
GWG has participated in a funding program, so we have to add an area below the footer which is available on every page (layout and logo attached)

task type: CR
time:
status: Done [1hr]

----

8) https://app.asana.com/0/1205238400590836/1205415721843900
Tiles are getting bigger, not smaller mobile

task type:
time:
status: pending

----

9) https://app.asana.com/0/1205238400590836/1205415721843902
News is too high

task type:
time:
status: pending