https://app.asana.com/0/1205238400590836/1205266069990546
[client asana]

https://app.asana.com/0/1198978231362997/1205283232591542

[ours asana]

https://xd.adobe.com/view/74c485c8-ab7f-482c-8679-5168fada3f2a-2197/screen/4335af0e-a177-4a5d-b725-2f3b098941d4/

GWG website adjustments

General (Allgemein)
1. https://app.asana.com/0/1205238400590836/1205238400590855
Favicon distorted, use new svg
- Use gwg_favicon.svg

task type: Design
time: CR small
status: Done [5 min]

--------------

2. https://app.asana.com/0/1205238400590836/1205238400590839
Proportion elements - all a bit big
- With Full HD everything fits well, with higher resolution the elements become too huge
keeping the correct proportions.

task type: Design
time:
status: please give some reference (screenshot or link and little more explanation)

--------------

3. https://app.asana.com/0/1205238400590836/1205238400590849
Make the scroll down arrow visible
- The arrow that signals that you should scroll down must be visible in all resolutions and should move/get a subtle effect

see animate css → pulse
https://animate.style/

task type: Design
time: CR big
status: Done [2hrs], please use small content to show the full area visible on first viewport

--------------

4. https://app.asana.com/0/1205238400590836/1205238400590851
Cookie hint: Color circle in blue

task type: Development
time: CR small
status: Done [5 min]

--------------

5. https://app.asana.com/0/1205238400590836/1205238400590853
Scroll to top button green on hover
- If the scroll to top button goes over the blue footer, invert (white button, blue arrow)

task type: Design
time: CR big [1hr]
status: DONE [30 min]

--------------

6. https://app.asana.com/0/1205238400590836/1205238400590859
Link style in body text: green and underline on hover
- ref: FAQ_Link.png

task type: Design
time: CR small
status: Done [5 min]

--------------

7. https://app.asana.com/0/1205238400590836/1205247522751778
Invert contact buttons on the right edge of the screen on hover (icon white, button blue)

task type: Design and development
time: CR big
status: DONE [30min]

--------------

8. https://app.asana.com/0/1205238400590836/1205238402471689
Change images box shadow to #00000052

task type: Design
time: CR small
status: DONE [5 min]

--------------

Typography (Typografie)

1. https://app.asana.com/0/1205238400590836/1205238402471615
H2 font-weight:300

task type: Design
time: CR small
status: DONE [5 min]

--------------

2. https://app.asana.com/0/1205238400590836/1205246414279779
Body text font-weight 300

task type: Design
time: CR small
status: DONE [5 min]

--------------

3. https://app.asana.com/0/1205238400590836/1205266069990540
Customize H6 font
- Inter use uppercase
- no letter spacing
- font size 25px remains
ref: Typo_h6.png

task type: Design
time: CR small
status: DONE [5 min]

--------------

4. https://app.asana.com/0/1205238400590836/1205238402471759
mobile h6 18px

task type: Design
time: CR small
status: DONE [5 min]

--------------

Navi
1. https://app.asana.com/0/1205238400590836/1205238402471729
Replace logo
ref: gwg_logo.svg

task type: Development
time: CR small
status: DONE [5 min]

--------------

2. https://app.asana.com/0/1205238400590836/1205238402471619
Remove box shadow from navbar

task type: Design
time: Bug
status: DONE

--------------

3. https://app.asana.com/0/1205238400590836/1205238402471621
Menu items letter-spacing: 0.19rem

task type: Design
time: CR small
status: DONE [5 min]

--------------

4. https://app.asana.com/0/1205238400590836/1205238402471623
Insert submenu
- Submenu: Typography as in the navigation system, rounded box and in light green #EEFBF3
ref: 230815_Wohnungssuche_submenu.png

task type: Design and development
time: CR big
status: DONE [2hrs]

--------------

5. https://app.asana.com/0/1205238400590836/1205238402471755
Mobile: Set navigation points right-aligned and color green after clicking

task type: Design
time: CR small
status: DONE [15min]

--------------

6. https://app.asana.com/0/1205238400590836/1205266069990546
Color menu items green on hover

task type: Design
time: CR small
status: DONE [5 min]

Footer

1. https://app.asana.com/0/1205238400590836/1205238402471605
Footer blue rectangle: use svg
ref: attachment

task type: Design
time: Bug
status: DONE

--------------

2. https://app.asana.com/0/1205238400590836/1205238402471607
Typografie Footer Desktop
ref: attachment

task type: Design
time: CR small
status: DONE [no time as done with another point]

--------------

3. https://app.asana.com/0/1205238400590836/1205238402471611
Social Icons Footer: turn green on hover

task type: Design and development
time: CR Big
status: DONE [15 min]

--------------

4. https://app.asana.com/0/1205238400590836/1205238402471741
Use mobile svg
ref: attachment

task type: Design
time: CR small
status: DONE [5 min]

--------------

5. https://app.asana.com/0/1205238400590836/1205266069990534
Mobile: Footer anpassen gemäß neuer Vorlage (Dropdown)
ref: attachment

task type: Design and development
time: CR big
status: done [1hrs]

Sidebar

1. https://app.asana.com/0/1205238400590836/1205238402471625
Color the hover icons green (SOS, phone, mail) and zoom in slightly

task type: Design and development
time: CR big
status: messing up with another point

Home
1. https://app.asana.com/0/1205238400590836/1205238402471631
Header blue, oblique rectangle please use svg
ref: attachment

task type: Design
time: bug
status: done

--------------

2. https://app.asana.com/0/1205238400590836/1205282387418042
Color text on blue header white

task type: Design and development
time: CR small
status: done [1hrs]

--------------

3. https://app.asana.com/0/1205238400590836/1205238402471633
News Slider: Hover over "READ MORE" and color the arrow both green

task type: Design
time: CR small
status: done [5min]

--------------

4. https://app.asana.com/0/1205238400590836/1205238402471635
Slider News: Color bubbles with numbers green on hover -> do not color inactive bbbles purple but #C8CBDF

task type: Design
time: CR small
status: done [10min]

--------------

5. https://app.asana.com/0/1205238400590836/1205238402471637
Zoom in on 5 cards (advice, looking for an apartment...) with hover (as with customer service) and color the arrow icon green

task type: Design
time: CR small
status: done [30min]

--------------

6.https://app.asana.com/0/1205238400590836/1205238402471735
Mobile: blue rectangle too big, use svg

task type: Design
time: CR small
status: done [5min]

--------------

7.https://app.asana.com/0/1205238400590836/1205238402471749
Mobile: Bubbles under Latest News square

task type: Design and development
time: Bug
status: done

--------------

8. https://app.asana.com/0/1205238400590836/1205238402471787
Mobile: News right left horizontal scroll arrows in the picture?

task type: Design
time: CR big
status: done [1hr]

Wohnungssuche

1. https://app.asana.com/0/1205238400590836/1205238402471639
Colour SEARCH button green on hover

task type: Design
time: CR small
status: done [5 min]

--------------

2. https://app.asana.com/0/1205238400590836/1205238402471641
Card apartment advertisements: Contact person (blue) out

task type: Development
time: CR small
status: done [5min]

--------------

3. https://app.asana.com/0/1205238400590836/1205238402471643
Change the typography of the “Kaltmite zzgl. NK” Kärtchen for the apartment advertisements
- primary font regular
upppercase
font-size: 16px;
letter-spacing: 0.2rem;
task type: Design
time: CR small
status: done [5min]

--------------

4. https://app.asana.com/0/1205238400590836/1205238402471645
Kärtchen Wohnungsinserate: Color the arrow green on the hover

task type: Design + Development
time: CR small
status: done [15min]

--------------

Wohnung Detailseite
1. https://app.asana.com/0/1205238400590836/1205238402471651
Slider with pictures of the apartment: not active bubbles not white but #C8CBDF

task type: Design
time: CR small
status: done [5 min]

--------------

2. https://app.asana.com/0/1205238400590836/1205238402471653
Remove Icon Floor Plan

task type: Design
time: CR small
status: done [5 min]

--------------

Stadtteilfreffpunkte

1. https://app.asana.com/0/1205238400590836/1205238402471655
Slider bubbles too small: same size as Home and News (30x30 px)
http://typo3-composer.p645654.webspaceconfig.de/wohnungssuche/stadtteiltreffpunkte
task type: Design
time: CR small
status: done [5 min]

Rework
additional time [10min]
task status: done

--------------

2. https://app.asana.com/0/1205238400590836/1205238402471657
Optimize dashed line behind header image
- The position and color of the dashed line behind the header image only sits well at 1920x1080 px, shifted and gray at higher resolutions
ref: Stadtteiltreffpunkte.png

task type: Design
time: CR big
status: done [1hr]

--------------

3. https://app.asana.com/0/1205238400590836/1205266069990550
Line under Ansprechpartner 700px long

task type: Design
time: bug
status: done

Kundenservice

1. https://app.asana.com/0/1205238400590836/1205238402471660
Image Kärtchen max. 540 x 460px -> maintain proportions at higher resolution / green arrow on hover

task type: Design
time: cr small green arrow
status: the images are already proportioned, it is actually depends upon resolution as there is no centre container and it is a screen attached component

--------------

2. https://app.asana.com/0/1205238400590836/1205282390028724
white gradient over pictures/Kärtchen not so strong

task type: Design
time: bug
status: done

--------------

FAQ

1. https://app.asana.com/0/1205238400590836/1205238402471765
Mobile: Optimize filter in FAQ/line break
ref: faq-filter.png

task type: Design
time: cr small
status: done [5 min]

--------------

2. https://app.asana.com/0/1205238400590836/1205246414279783
Question mark FAQ "jumping" at lower resolution than Full HD
ref: FAQ.png

task type: Development
time: bug
status: done

--------------

3. https://app.asana.com/0/1205238400590836/1205238402471777
Mobile: accordion numbers from 10 too close to the question, more distance

task type: Design
time: CR small
status: done [5 min]

--------------

4. https://app.asana.com/0/1205238400590836/1205266072432476
Mobile: arrow accordion level with the first line/question

task type: Design
time: CR small
status: done [5min]

--------------

5. https://app.asana.com/0/1205238400590836/1205290758550846
see customer service 1. FAQ question word "website"

Link to internal page does not work

http://typo3-composer.p645654.webspaceconfig.de/kundenservice

task type: Development
time: bug
status: done

Ansprechpartner

1. https://app.asana.com/0/1205238400590836/1205238402471670
Rename filter "ALL" to "alle Regionen"
- If nothing is selected yet Button with text "Select region"

task type: Development
time: CR
status: Done [10 min]

--------------

2. https://app.asana.com/0/1205238400590836/1205238402471781
Mobile: Bad Wilhelmshöhe line too long / define a fixed length
ref: linie.png

task type: design
time: CR small
status: Done [10 min]

--------------

Aktuelles
1. https://app.asana.com/0/1205238400590836/1205238402471683
Add "All" filter
task type: Development
time: CR
status: Done [10 min]

--------------

2. https://app.asana.com/0/1205238400590836/1205238402471685
Turn arrow green on hover

task type: design
time: CR small
status: Done [15 min]

--------------

3. https://app.asana.com/0/1205238400590836/1205282390028732
White gradient over the header images too strong: should only go to the middle of the image

task type: design
time: CR small
status: Done [5 min]

--------------

4. https://app.asana.com/0/1205238400590836/1205238402471699
Adjust news h6 and h3 margin
- div h6 margin 10 , div h3 margin 30

task type: design
time: CR small
status: Done [10 min]

--------------

5. https://app.asana.com/0/1205238400590836/1205266072432480
Adjust the height of the news Kärtchen (2nd line)

task type: design
time: CR small
status: Done [15 min]

Rework
additional time [20min]
task status: done

--------------

6. https://app.asana.com/0/1205238400590836/1205238402471691
Light blue slant is clipped at higher resolution than Full HD / white flash
ref: Aktuelles.png

task type: design
time: CR big
status: Done [1hr]

--------------

7. https://app.asana.com/0/1205238400590836/1205238402471708
Reporting: optimize white slopes
- also here speed cameras: if necessary all colored areas as background-size: cover; ?
ref: Blitzer_schraegen.png

task type: design
time: CR big
status: Done [1hr]

--------------

8. https://app.asana.com/0/1205238400590836/1205290758550832
 "Load more" does not work properly - the articles are then displayed twice

task type: development
time: bug
status: Done

--------------

9. https://app.asana.com/0/1205238400590836/1205290758550836
Optimize styles in the article with image/text elements

task type: development and design
time: cr big
status: Done [15 min]

--------------

Über uns
1. https://app.asana.com/0/1205238400590836/1205238402471704
Arrows slider "partner" on hover green

task type: design
time: CR small
status: Done [10 min]

--------------

2. https://app.asana.com/0/12052384005908	36/1205282387418046
GWG in Kassel - check/adjust graphic
ref: gwg_kassel.png

task type: design
time: bug
status: not found any issue like the screenshot

--------------

Karriere

1. https://app.asana.com/0/1205238400590836/1205238402471715
Don't indent vacancies (Karriere und Ausbildung)
ref: karriere.png

task type: design
time: CR big
status: the upper part is fluid container and the bottom part is centre container that’s why it looks like it, do you want to make all content type fluid, for 4k screens, or what to do here.

--------------

2. https://app.asana.com/0/1205238400590836/1205238402471793
Mobile: Image header too small (also for Ausbildung) currently 300px should be 420px high

task type: design
time: CR small
status: done [15 min]

--------------

3. https://app.asana.com/0/1205238400590836/1205238402471797
Mobile: Stellenangebote "Accordions" font size 16px

task type: design
time: CR small
status: done [5 min]

--------------

4. https://app.asana.com/0/1205238400590836/1205266072432484
Jobformular (Job form) optimizations

- if mandatory fields are not filled out, then red text above the send button "Please fill out mandatory fields"
- If file uploaded successfully, color box green
ref: 230815_Bewerbung_Fehlermeldund_Datenschutz.png

task type: design and development
time: CR big
status: done [2.30hrs]

FROM THE DAY AFTER TOMORROW To Do

1. https://app.asana.com/0/1205238400590836/1205300476426927
task type: development
time: CR small
status: done [10min]

2. https://app.asana.com/0/1205238400590836/1205393720377165

Swap districts icon and link to district meeting points

task type:
time:
status: not clear